## Slide 1
MULTI-DISEASE PREDICTION SYSTEM
USING MACHINE LEARNING
By:
Vijay Kumar Rajak (241B286)
Piyush Vishwakarma (241B177)
Lakshya Asati (241B134)
Under the supervision of:
Dr. Rahul Pachauri
Jaypee University of Engineering & Technology, Guna (MP)

## Slide 2
2
Introduction
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
The project aims to design an integrated Machine Learning-based system that predicts the likelihood of three chronic diseases — Diabetes, Heart Disease, and Parkinson's Disease — from a patient's routine health parameters, enabling faster and more accessible preliminary screening.
Build independent ML prediction models for Diabetes, Heart Disease and Parkinson's Disease
Compare candidate algorithms (SVM, Logistic Regression, Decision Tree) and select the best fit per disease
Integrate all three models into one unified, easy-to-use prediction system
Support early risk detection to aid preventive healthcare decisions
Diabetes
Heart Disease
Parkinson's Disease
Project Overview
Objectives

## Slide 3
3
Problem Statement
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
Early diagnosis of chronic diseases such as Diabetes, Heart Disease, and Parkinson's is critical for effective treatment, yet it is often delayed due to manual, time-consuming diagnostic procedures and limited access to specialists — especially in resource-constrained settings.
Silent progression
Chronic diseases often show early warning signs detectable from routine clinical data, but go unnoticed.
Manual diagnosis limits
Traditional diagnosis is time-consuming, resource-heavy, and prone to human error or delay.
Data-driven opportunity
ML models can rapidly flag high-risk patients using data that hospitals already collect.
Fragmented tools
Most existing tools target a single disease — a unified system reduces the need for multiple separate checks.
Why This Matters
Problem

## Slide 4
4
Literature Review
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
Summary of Existing Work
Prior work referenced by the team — “A Comparative Study of Diabetes Prediction Based on Lifestyle Factors” (School of Computer Science & Engineering, California State University) — evaluates ML classifiers on clinical and lifestyle features to predict diabetes risk, informing this project's approach to the Diabetes model.
Key Findings
SVM and ensemble classifiers often outperform single linear models on clinical tabular data
Feature scaling strongly affects distance-based models such as SVM and KNN
Logistic Regression remains a strong, interpretable baseline for medical prediction tasks
Limitations / Gaps
Most existing systems address only one disease at a time
Few solutions provide a single, unified multi-disease interface
Class imbalance in medical datasets often lowers recall for positive (at-risk) cases

## Slide 5
5
Work Plan (13-Week Schedule)
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
Week | Task | Status
1 (21–25 Jul) | Project understanding, objective definition & dataset exploration | Completed
2 (27 Jul–1 Aug) | Requirement analysis, 13-week flow chart, problem identification | Completed
3 (3–8 Aug) | Data collection & ML algorithm research | Completed
4 (10–15 Aug) | Data representation & visualization | Completed
5 (17–22 Aug) | Final algorithm selection per disease (SVM / Logistic Regression / Decision Tree) | Completed
6 (24–29 Aug) | Preprocessing & model training — Diabetes (SVM) | Completed
7 | Model training — Heart Disease (Logistic Regression) | In Progress
8 | Model training — Parkinson's (SVM / Decision Tree) | Pending
9 | Cross-validation & preliminary comparison across all trained algorithms | Pending
10 | Model evaluation & cross-algorithm comparison | Pending
11 | System / UI integration of all three models | Pending
12 | Testing & validation | Pending
13 | Final report writing & presentation | Pending

## Slide 6
6
Individual Contribution
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
Member Name | Enrollment No. | Contribution
Vijay Kumar Rajak | 241B286 | Dataset sourcing & collection; developing the Diabetes prediction model using SVM
Piyush Vishwakarma | 241B177 | Data visualization; developing the Parkinson's prediction model using Decision Tree
Lakshya Asati | 241B134 | Data representation; developing the Heart Disease prediction model using Logistic Regression
Note
All three members jointly contribute to requirement analysis, research, and documentation each week, in addition to the individual model-development roles above.

## Slide 7
7
Work Done So Far — Dataset Details
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
Disease | Source | Size | Key Features
Diabetes | Kaggle — Pima Indians Diabetes Database | 768 records, 9 attributes | Glucose, BMI, Blood Pressure, Insulin, Age, Pregnancies, etc.
Heart Disease | UCI ML Repository — Heart Disease Dataset | Collected | Age, cholesterol, resting BP, max heart rate, chest pain type, etc.
Parkinson's Disease | UCI ML Repository — Parkinson's Dataset | Collected | Biomedical voice/frequency measurements (jitter, shimmer, HNR, etc.)
Status
All three datasets — Diabetes, Heart Disease and Parkinson's — are now fully collected, and each has been used to train its respective baseline model (SVM, Logistic Regression, and SVM / Decision Tree). Evaluation and cross-algorithm comparison are underway in the next phase.

## Slide 8
8
Proposed Methodology
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
Data
Collection
Preprocessing
& Cleaning
Feature
Scaling
Train / Test
Split
Model Training
(SVM / LR / DT)
Model
Evaluation
Disease Risk
Prediction
Pipeline Description
Raw patient health data is collected per disease from the sources listed in Dataset Details
Missing values are handled and features are standardized (mean 0, std 1) prior to modeling
Data is split 80/20 into training and test sets, stratified by outcome class
Candidate algorithm(s) per disease are trained: SVM (Diabetes), Logistic Regression (Heart Disease), SVM / Decision Tree (Parkinson's)
Models are evaluated using accuracy, F1-score and cross-validation before being exposed through the prediction system

## Slide 9
9
Current Status Summary
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
Diabetes — SVM
Baseline built & evaluated
~75% test accuracy (RBF kernel); tuning for recall in progress
Heart Disease — Logistic Regression
Baseline built & evaluated
Baseline model trained; evaluation in progress
Parkinson's — SVM / Decision Tree
Baseline built & evaluated
Baseline model trained; evaluation in progress
Overall Progress (Weeks 1–9 of 13)
6/ 13 weeks completed — all three disease models trained; on track per supervisor-approved schedule

## Slide 10
10
Work To Be Done
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
1
Hyperparameter tuning and cross-validation across all three models
2
Improve Diabetes model recall on the positive (diabetic) class
3
Integrate all three trained models into a single, unified prediction system
4
System testing, validation and final report / presentation preparation

## Slide 11
11
Conclusion
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
Summary of Progress
In the first six weeks, the project scope was defined, datasets were explored, and the ML algorithm best suited to each disease was finalized — SVM for Diabetes, Logistic Regression for Heart Disease, and SVM / Decision Tree for Parkinson's. Baseline models for all three diseases have now been trained; model evaluation and cross-algorithm comparison are underway in the next phase.
Expected Outcome
A unified Multi-Disease Prediction System that uses trained ML models to assess risk for Diabetes, Heart Disease, and Parkinson's Disease from patient health data — supporting faster, more accessible preliminary screening and preventive healthcare decisions.

## Slide 12
12
References
Multi-Disease Prediction System using ML | Minor Project Part-I | RP-2
[1]
C. Cortes and V. Vapnik, “Support-vector networks,” Machine Learning, vol. 20, no. 3, pp. 273–297, 1995. Click Here
[2]
Kaggle, “Pima Indians Diabetes Database,” [Online]. Available: https://www.kaggle.com/datasets/uciml/pima-indians-diabetes-database
[3]
Janosi, W. Steinbrunn, M. Pfisterer, and R. Detrano, “Heart Disease,” UCI Machine Learning Repository, 1989. [Online]. Available: https://archive.ics.uci.edu/dataset/45/heart+disease
[4]
M. Little, “Parkinsons,” UCI Machine Learning Repository, 2007. [Online]. Available: https://archive.ics.uci.edu/dataset/174/parkinsons
[5]
School of Computer Science & Engineering, California State University, “A Comparative Study of Diabetes Prediction Based on Lifestyle Factors” Click Here
[6]
D. Dua and C. Graff, “UCI Machine Learning Repository,” University of California, Irvine, School of Information and Computer Sciences, 2019. [Online]. Available: http://archive.ics.uci.edu/ml

## Slide 13
13